## Slide 1
Skilrock
Coaching Progress Tracker
Month 1

## Slide 2
Agile Devops Coaching
Tools Recommended to Finalized (GIT (VCS), Bit Bucket (Source Code repository),Jira (Process Management Tool), Maven (Build Tool), Jenkin (CI Tool), Nexus (Artefacts Management Tool), Jacoco (Code Coverage Tool), Slack (Communication Tool))
Devops process pipeline is defined and documented. Shared with Devops Team & Richa.
GIT is in place for devops team to Play
Source Code migration from CVS to Git with history is completed
Jenkins is installed and tested with DGE scheduler.
Jira is in Place
Slack is installed and integrated with Jira.
Gitlab & Bitbucket environment is in place for devops team to play
Gitlab & Jira integration is tested with smart commits. (This integration available with a paid Jira plugin)
Bitbucket & Jira integration is tested with smart commits.

## Slide 3
Agile Technical Coaching (Software Craftsmanship)
Unit testing Tools Finalized (J-Unit, Mockito & PowerMock)
Training completed to both the Scrum teams for all tools (14)
Team has started writing Unit test cases on local machines.
Basic Clean Coding practice sessions
Draw game engine is Mavenized (KT need to be shared with the team)
Code restructuring POC for Draw game engine is completed
Git Sessions has been given to the both Scrum teams
Recommendation is for start removing Redundant code sitting in code base.

## Slide 4
Project Team | J-Unit | Mockito | PowerMock | GIT
Genesis | Anuj GMG | Amit | Amit | 
Bruisers | Rishi | Rishi |  | GK Nikhil
Technical Champions (Software Craftsmanship)

## Slide 5
Agile Technical Coaching – Test Automation
Tools Finalized (Cucumber, Selenium, APPIUM, Maven, Jenkins, GIT)
Training Provided on Cucumber, Selenium, Maven, Jenkins
Team already have some knowledge on Selenium & APPIUM
We analysed existing framework and recommended to use some modules of it for the new framework.
Frame work for web based application is in place (Using Page object model)
Team identified “DG Games lucky number”, “DG Games 6/42” & “DG Games 12/24” as important modules to start automation.
Team has started writing feature files for above modules.
Team also has started writing code to automate the feature files.
Analysed Mobile automation framework and found it as not the right fit for current scenario.
Based on current Mobile automation requirement we will enhance the newly created framework.

## Slide 6
Project Team | Cucumber | Selenium | APPIUM | Maven | Jenkins | 
SIT | Nalini Amit | Amit | Shreya | Amit |  | 
Bruisers |  |  |  |  |  | 
Genesis |  |  |  |  |  | 
Technical Champions (Test Automation)

## Slide 7
What Bothers Us (Technical)
Getting very less time with team as they are busy with there deliveries
Team is not getting enough time to practice, if they will not then they will not be able to learn.
Identification of critical modules to start automating is not happing on time
Test case review not happening in Genesis
Lack of experienced resources in teams
Devops team wants Xebia to implement devops pipeline and document steps. Xebia would prefer if Skilrock devops team can implement along with us so that they can have hands-on experience of devops implementation
Automation testers of Scrum teams are not getting enough time to learn automation.

## Slide 8
Agile Process Coaching
2 Training Sessions for Skilrock teams
Initial Team Formation
SM & PO Identified for the teams
Initial backlog in place
One Cadence based Scrum activities
Backlog in Jira
Jira initial Session to all Scrum teams
Facilitation of first Sprint Planning Meeting for 2 Scrum Teams
Facilitation for Sprit Demo from all teams
Facilitation for First Sprint Retrospective for all Scrum Teams
DOD & DOR Finalize
Facilitation of Refinement sessions
Facilitation for Scrum of Scrum & PO Sync
Initial Agile CMMI discussion is completed
Teams has created Physical Scrum Board for Sprint.

## Slide 9
What Bothers Us (Process)
SM & PO need to coordinate better (As par team retrospective)
Scheduled meetings are not happening on time (Major dependency on Abhishek in all meetings)
SM & PO’s Should start taking responsibility for their meeting schedules.

## Slide 10
What Next
Story Splitting Techniques
SM Training
Story Point estimation and implementation in Sprints
Code Mavenization for all LMS projects
Start creating production environment for LMS
Teams start branching merging on new Git environment
Jenkins implementation for Automated builds
Teams start managing process in Jira
First bunch of test automation should be ready
Mobile integration in newly created Automation framework
Teams should start working on 10% code coverage
Implementation of neat coding practices.
………. More to come

## Slide 11
Thank You!