## Slide 1
  Sprint Goals
  Quality Assurance Results
  Demo
14
Agenda

## Slide 2
14
Sprint Result Genesis
Story # | Story | Status
1 | Sale of Lucky Number Game | NOT DONE
2 | Draw Machine for the Draw Games-Zimbabwe | NOT DONE
3 | Home Module to be working for PMS Backoffice | NOT DONE
4 | Safari Bet - LMS back office /Regional Office css change. Look and feel change and should be applicable for both BO and Agent | DONE
5 | Sale of Bonus Lotto game on PCPOS | NOT DONE
6 | Sale of PowerPlay game on PCPOS | NOT DONE
7 | Sale of OneToTwelve game on PCPOS | NOT DONE
8 | Winning to be performed for Lucky Numbers game on PCPOS | DONE
9 | Winning to be performed for Bonus Lotto game on PCPOS | DONE
10 | Winning to be performed for PowerPlay game on PCPOS | NOT DONE
S.No | Risks/Concerns
1 | 
2 | 
3 | 
4 | Little changes in UAT at the last moment.
5 | 
6 | 
7 | 
8 | 
9 | 
10 | 

## Slide 3
14
Sprint Result Genesis - Contd
Story # | Story | Status
11 | Winning to be performed for oneToTwelve game on PCPOS | NOT DONE
12 | Sale of 10/20 game on PCPOS | NOT DONE
13 | Sale of SuperKeno game on PCPOS | DONE
14 | Sale of FullRoulette game on PCPOS | NOT DONE
15 | Sale of MiniRoulette game on PCPOS | NOT DONE
16 | Winning to be performed for 10/20 game on PCPOS | NOT DONE
17 | Winning to be performed for SuperKeno game on PCPOS | DONE
18 | Winning to be performed for FullRoulette game on PCPOS | NOT DONE
19 | Winning to be performed for MiniRoulette game on PCPOS | DONE
20 | DB scripts to be maintained for Zimbabwe | NOT DONE
21 | Release Activity - Required with start of Sprint-DGE,DGWEB,PMS | DONE
S.No | Risks/Concerns
11 | 
12 | 
13 | 
14 | 
15 | 
16 | 
17 | 
18 | 
19 | 
20 | 
21 | 

## Slide 4
14
Sprint Result Genesis - Contd
Story # | Story | Status
22 | SLE Module to be working for PMS Backoffice | NOT DONE
23 | Printed tickets to be generated for CashMatch Game | DONE
24 | Printed tickets to be generated for "Super Soccer" Game | DONE
25 | Printed tickets to be generated for "Symbol Match" Game | DONE
26 | Safaribet UAT preparation | NOT DONE
27 | SafariBet UAT Changes:- customization changes | NOT DONE
28 | Adhoc Stories For Sprint-5 | NOT DONE
S.No | Risks/Concerns
22 | 
23 | 
24 | 
25 | 
26 | 
27 | 
28 | 

## Slide 5
14
Sprint Result Genesis - Unplanned Story
Story # | Story | Status
1 |  | 
2 |  | 
S.No | Risks/Concerns
1 | 
2 | 

## Slide 6
14
Quality Assurance Results
Team | New Test Case | Total Test Case | Test Case Passed | 
Genesis | 65 | 114 | 107 | 

## Slide 7
Team wise productivity

## Slide 8
14
Next Sprint Target
Story # | Team | Story
1 | Genesis | As a Retailer,I want the sale of Lucky Number game on PCPOS
2 | Genesis | As a Retailer,I want the sale of Bonus Lotto game on PCPOS
3 | Genesis | As a Retailer,I want the sale of OneToTwelve game on PCPOS
4 | Genesis | As a Retailer,I want the sale of PowerPlay game on PCPOS
5 | Genesis | As a Retailer,I want the sale of FullRoulette game on PCPOS
6 | Genesis | As a Retailer,I want the sale of SuperKeno game on PCPOS
7 | Genesis | As a Retailer,I want the sale of 10/20 game on PCPOS
8 | Genesis | As a Retailer,I want the sale of MiniRoulette game on PCPOS
9 | Genesis | As a User,I want the Winning to be performed for Bonus Lotto game on PCPOS
10 | Genesis | As a User,I want the Winning to be performed for Lucky Numbers game on PCPOS

## Slide 9
14
Next Sprint Target
Story # | Team | Story
11 | Genesis | As a User,I want the Winning to be performed for PowerPlay game on PCPOS
12 | Genesis | As a User,I want the Winning to be performed for oneToTwelve game on PCPOS
13 | Genesis | As a User,I want the Winning to be performed for SuperKeno game on PCPOS
14 | Genesis | As a User,I want the Winning to be performed for 10/20 game on PCPOS
15 | Genesis | As a User,I want the Winning to be performed for FullRoulette game on PCPOS
16 | Genesis | As a Retailer,I want the sale of MiniRoulette game on PCPOS
17 | Genesis | 
18 | Genesis | 
19 | Genesis | 
20 |  | 

## Slide 10
14
Thank You